Sprint 2 vs Sprint 3 Change Summary

Note: “Removed / no longer repeated / scope exclusions” distinguishes confirmed exclusions from Sprint 2 functions that are simply retained or not repeated in this incremental Sprint 3 document.

| Comparison item | Added or modified | Removed, not repeated, or out of scope |
| --- | --- | --- |
| Acceptance criteria coverage | Added mock weather on the Check-in page, People You May Want to Know, permission-based Profile views, Friend Request send/accept/decline, established Friendship, Friend Page filters, event interested counts and lists, and AI handoff acceptance criteria. | Sprint 2 Check-in fields and save rules remain unchanged. Calendar, Map, Timeline, Heatmap, and basic event-detail criteria are not repeated as the main Sprint 3 focus. Real weather APIs, precise location, hidden recommendation algorithms, scores, and unpermitted data use are excluded. |

Phase 1 - Sprint 3 Acceptance Criteria

Clean review draft. Read with frozen Sprint 2 requirements; this document contains Sprint 3 increments and changed behavior only.

Scope: Covers Check-in weather, friend recommendations, Profile visibility with Public, Friend Requests, Friend Page filters, Event interested social layer, and Interested People List.

Acceptance Criteria Table

| AC ID | User Story | Use Case | FR/NFR | Feature | Given | When | Then | Type | Priority | Test Result |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| S3-US01-AC1 | S3-US01 | S2-UC10 modification | S3-CW-FR1 | Check-in mock weather | Check-in page is opened. | Weather block is available. | Mock weather information is displayed on Check-in page. | Positive | High | Passed |
| S3-US01-AC2 | S3-US01 | S2-UC10 modification | S3-CW-FR2 | Check-in fields unchanged | User completes Check-in. | Weather is displayed. | Note, mood, approximate-location consent, visibility, save, and success behavior remain unchanged. | Regression | High | Passed |
| S3-US01-AC3 | S3-US01 | S2-UC10 modification | S3-CW-NFR2 | No precise location for weather | User views Check-in weather. | System displays weather. | No precise location, live GPS, continuous tracking, or background tracking is required. | Privacy Negative | High | Passed |
| S3-US02-AC1 | S3-US02 | S3-UC01 | S3-REC-FR1 | Recommendation cards | Recommendations are available. | User opens People You May Want to Know. | Available recommendations are displayed as cards. | Positive | High | Passed |
| S3-US02-AC2 | S3-US02 | S3-UC01 | S3-REC-FR2; S3-REC-FR3 | Allowed recommendation factors | Recommendation data is permitted. | System chooses factors. | Only same interests, user-permitted approximate region, or shared event interest are used. | Privacy | High | Passed |
| S3-US02-AC3 | S3-US02 | S3-UC01 | S3-REC-FR4 | Recommendation card content | Recommendation card is shown. | User reviews it. | Avatar, name, recommendation reason, Detail, and Add Friend are visible. | Positive | Medium | Passed |
| S3-US02-AC4 | S3-US02 | S3-UC01 | S3-REC-FR5 | Grounded reason | Reason is displayed. | User reviews reason. | The reason corresponds to at least one actual factor used. | Positive | High | Passed |
| S3-US02-AC5 | S3-US02 | S3-UC01 | S3-REC-FR6 | Recommendation Detail opens Profile | Card is visible. | User selects Detail. | Recommended user's existing Profile opens in the applicable viewer state. | Positive | High | Passed |
| S3-US02-AC6 | S3-US02 | S3-UC01; S3-UC02 | S3-FRQ-FR1 | Add Friend starts request | Add Friend is available. | User selects Add Friend. | Send Friend Request flow starts. | Positive | High | Passed |
| S3-US02-AC7 | S3-US02 | S3-UC01 | S3-REC-FR7 | No recommendations state | No permitted recommendation exists. | User opens recommendations. | User-visible no-recommendations state is displayed. | Negative | Medium | Failed |
| S3-US03-AC1 | S3-US03 | Existing Profile feature | S3-PV-FR6 | Same existing Profile entry | User opens Profile from any Sprint 3 entry point. | Profile opens. | Recommendation, Friend Page, Interested People List, and Friend Request entries open the same existing Profile. | Positive | High | Passed |
| S3-US03-AC2 | S3-US03 | Existing Profile feature | S3-PV-FR2; S3-PV-FR3 | Owner Profile view | Profile owner opens own Profile. | Profile loads. | Owner can view all own Profile information. | Positive | High | Passed |
| S3-US03-AC3 | S3-US03 | Existing Profile feature | S3-PV-FR4 | Friend Profile view | Established friend opens Profile. | Profile loads. | Public and Friends-only information is visible. | Positive | High | Passed |
| S3-US03-AC4 | S3-US03 | Existing Profile feature | S3-PV-FR5 | Non-friend Profile view | Non-friend opens Profile. | Profile loads. | Only Public information is visible. | Privacy | High | Passed |
| S3-US03-AC5 | S3-US03 | Existing Profile feature | S3-PV-NFR1 | Restricted Profile data hidden | Viewer lacks permission. | Profile loads. | Private and other restricted information is not displayed. | Privacy Negative | High | Passed |
| S3-US03-AC6 | S3-US03 | Existing Profile feature | S3-PV-FR8 | No-permission state | No Profile information is permitted. | Viewer opens Profile. | User-visible information-unavailable or no-permission state appears without restricted data. | Negative | High | Failed |
| S3-US04-AC1 | S3-US04 | S3-UC02 | S3-FRQ-FR1 | Request from recommendation | Recommendation card has Add Friend. | User selects Add Friend. | Friend Request is sent from the card. | Positive | High | Passed |
| S3-US04-AC2 | S3-US04 | S3-UC02 | S3-FRQ-FR2 | Request from Profile | Other user's Profile has Add Friend. | User selects Add Friend. | Friend Request is sent from the Profile. | Positive | High | Passed |
| S3-US04-AC3 | S3-US04 | S3-UC02 | S3-FRQ-FR3 | Sent result | Request is submitted. | System completes send action. | User-visible sent result is displayed. | Positive | Medium | Passed |
| S3-US04-AC4 | S3-US04 | S3-UC02 | S3-FRQ-FR4 | Sending does not create friendship | Request is sent. | Receiver has not accepted. | Friendship is not established. | Negative | High | Passed |
| S3-US05-AC1 | S3-US05 | S3-UC03 | S3-FRQ-FR5 | Received request access | Receiver has request. | Receiver opens Friend Request page or notification. | Received Friend Requests are accessible. | Positive | High | Passed |
| S3-US05-AC2 | S3-US05 | S3-UC03 | S3-FRQ-FR6 | Open sender Profile | Received request is visible. | Receiver opens sender Profile. | Sender's existing Profile opens. | Positive | Medium | Passed |
| S3-US05-AC3 | S3-US05 | S3-UC03 | S3-FRQ-FR7; S3-FRQ-FR8 | Accept or Decline action | Request is visible. | Receiver reviews actions. | Accept and Decline are available. | Positive | High | Passed |
| S3-US05-AC4 | S3-US05 | S3-UC03 | S3-FRQ-FR7 | Accept establishes friendship | Receiver has pending request. | Receiver selects Accept. | Friendship is established between sender and receiver. | Positive | High | Passed |
| S3-US05-AC5 | S3-US05 | S3-UC03 | S3-PV-FR4 | Friends-only after accept | Friendship is established. | Users open each other's Profile. | Friends-only information is available according to existing visibility settings. | Positive | High | Passed |
| S3-US05-AC6 | S3-US05 | S3-UC03 | S3-FRQ-FR7 | Accept preserves visibility settings | Receiver accepts request. | Friendship is created. | Private, Friends-only, and Public settings remain unchanged. | Regression | High | Passed |
| S3-US05-AC7 | S3-US05 | S3-UC03 | S3-FRQ-FR8 | Decline does not create relationship state | Receiver has pending request. | Receiver selects Decline. | No friendship, block, report, or other relationship state is created. | Negative | High | Passed |
| S3-US06-AC1 | S3-US06 | S3-UC04 | S3-FP-FR1 | Friend Page list | User has friends. | User opens Friend Page. | Existing friends are displayed through Friend Cards. | Positive | High | Passed |
| S3-US06-AC2 | S3-US06 | S3-UC04 | S3-FP-FR2 | Single filter category | Friend Page is open. | User applies filter. | Only one of Check-in state, mood, interested event, or Booked externally is applied at a time. | Positive | High | Passed |
| S3-US06-AC3 | S3-US06 | S3-UC04 | S3-FP-FR3 | Friend Card permission | Friend Card is shown. | Viewer reviews it. | Only information permitted for the current user is displayed. | Privacy | High | Passed |
| S3-US06-AC4 | S3-US06 | S3-UC04 | S3-FP-FR4 | Open friend Profile | Friend Card is visible. | User selects Profile entry. | Friend's existing Profile opens. | Positive | Medium | Passed |
| S3-US06-AC5 | S3-US06 | S3-UC04 | S3-FP-FR5 | No matching friend state | No friend matches filter. | Filter is applied. | User-visible empty state is displayed. | Negative | Medium | Passed |
| S3-US07-AC1 | S3-US07 | Existing Profile feature | S3-PV-FR1 | Three Profile visibility states | Owner opens visibility control. | States are shown. | Private, Friends-only, and Public are supported. | Positive | High | Passed |
| S3-US07-AC2 | S3-US07 | Existing Profile feature | S3-PV-FR2 | Manage through Profile settings | Owner opens Profile or Profile Settings. | Owner changes visibility. | Three states can be managed through existing Profile/Profile Settings. | Positive | Medium | Passed |
| S3-US07-AC3 | S3-US07 | Existing Profile feature | S3-PV-FR3 | Private owner-only | Information is Private. | Another viewer opens Profile. | Private information is visible only to owner. | Privacy | High | Passed |
| S3-US07-AC4 | S3-US07 | Existing Profile feature | S3-PV-FR4 | Friends-only visibility | Information is Friends-only. | Friend and non-friend open Profile. | Owner and established friends can see it; non-friends cannot. | Privacy | High | Passed |
| S3-US07-AC5 | S3-US07 | Existing Profile feature | S3-PV-FR5 | Public visibility | Information is Public. | Any viewer opens Profile. | Owner, friends, and non-friends can see it. | Positive | High | Passed |
| S3-US07-AC6 | S3-US07 | Existing Profile feature | S3-PV-FR7 | Interested-event follows Profile visibility | Interested-event information is supported. | Viewer opens Profile/Event social entry. | Interested-event information follows applicable Profile visibility setting. | Privacy | High | Passed |
| S3-US08-AC1 | S3-US08 | S2-UC23 modification | S3-EIS-FR1 | Event interested counts | Event Details is open. | Social layer loads. | Total interested, friends interested, and other interested counts are displayed. | Positive | High | Passed |
| S3-US08-AC2 | S3-US08 | S2-UC23 modification | S3-EIS-FR2 | Total count visible only | Interested users exist. | Counts are calculated. | Total interested equals all Interested users visible to current viewer. | Privacy | High | Passed |
| S3-US08-AC3 | S3-US08 | S2-UC23 modification | S3-EIS-FR3 | Friends count | Visible interested users include friends. | Counts are calculated. | Friends interested equals visible Interested users with established friendship. | Positive | High | Passed |
| S3-US08-AC4 | S3-US08 | S2-UC23 modification | S3-EIS-FR4 | Other count | Visible interested users include non-friends. | Counts are calculated. | Other interested equals remaining visible Interested users. | Positive | Medium | Passed |
| S3-US08-AC5 | S3-US08 | S2-UC23 modification | S3-EIS-FR5 | Five-user preview | At least five Interested users are visible. | Preview loads. | Exactly five visible users are displayed. | Positive | High | Passed |
| S3-US08-AC6 | S3-US08 | S2-UC23 modification | S3-EIS-FR6 | Preview fewer than five | Fewer than five Interested users are visible. | Preview loads. | All visible users are displayed. | Positive | Medium | Passed |
| S3-US08-AC7 | S3-US08 | S2-UC23 modification | S3-EIS-FR5; S3-EIS-FR8 | Friends before others | Visible users include friends and others. | Preview/list loads. | Visible friends are displayed before other visible users. | Positive | Medium | Passed |
| S3-US08-AC8 | S3-US08 | S2-UC23 modification | S3-EIS-FR10; S3-EIS-NFR2 | Invisible users excluded | Some Interested users are not visible. | Counts/preview are calculated. | Invisible users are not identified, used to complete preview, or counted. | Privacy Negative | High | Passed |
| S3-US09-AC1 | S3-US09 | S3-UC05 | S3-EIS-FR7 | Interested People List entry | Event Details is open. | User looks for list entry. | Accessible entry to Interested People List is available. | Positive | High | Passed |
| S3-US09-AC2 | S3-US09 | S3-UC05 | S3-EIS-FR8 | Complete visible list | List opens. | System loads visible users. | All Interested users visible to current viewer are listed. | Positive | High | Passed |
| S3-US09-AC3 | S3-US09 | S3-UC05 | S3-EIS-FR8 | List friends first | List includes friends and others. | List loads. | Visible friends appear before other visible users. | Positive | Medium | Passed |
| S3-US09-AC4 | S3-US09 | S3-UC05 | S3-EIS-FR9 | Open listed Profile | Listed user is visible. | User opens listed entry. | Listed user's existing Profile opens. | Positive | Medium | Passed |
| S3-US09-AC5 | S3-US09 | S3-UC05 | S3-PV-FR4; S3-PV-FR5; S3-PV-NFR1 | Profile permission from list | Listed Profile opens. | Viewer is friend or non-friend. | Non-friend sees Public only; friend sees Public and Friends-only; Private is hidden. | Privacy | High | Passed |
| S3-US09-AC6 | S3-US09 | S3-UC05 | S3-EIS-FR8 | No visible interested user | No Interested user is visible. | List opens. | User-visible empty state is displayed. | Negative | Medium | Passed |
| S3-US09-AC7 | S3-US09 | S3-UC05 | S3-EIS-FR10; S3-EIS-NFR2 | Unauthorized users not exposed | Some Interested users are unauthorized. | List displays results. | Unauthorized users do not appear and are not exposed through visible results. | Privacy Negative | High | Passed |

Applied Integration Choices

Profile visibility supports Private, Friends-only, and Public through existing Profile/Profile Settings.

Public Profile means a permission-based viewer state of the existing Profile, not a separate Profile module.

Friend Request acceptance establishes Friendship; sending or declining does not.

Interested-event visibility can be Private, Friends-only, or Public for Sprint 3 social counts, preview, list, and recommendation use.

EventAttendanceMark is represented as a prototype read model for Going and Booked externally filters, without verified attendance or booking.

Phase Review

All Sprint 3 User Stories S3-US01 to S3-US09 are covered.

Out-of-scope items stay excluded: live GPS, real weather API, block/report/delete friend, duplicate-request handling, scoring algorithm, and hidden recommendation factors.

Traceability IDs remain compatible with Phase 3 UAT and final traceability matrix.