# Meeting Minutes

Team 5 - Sprint 1  |  First Sponsor Workshop

| Date | 21 May 2026 | Time | 2:00 PM-4:30 PM |
| --- | --- | --- | --- |
| Method | In-person sponsor workshop | Chair | Li Hourui |
| Minute owner | Shi Zhengqi | Apologies | None recorded |

# Attendees

Li Hourui - PM / Scrum Master / Review Lead ¦ Shi Zhengqi - DPM / Requirements and Documentation ¦ Du Kun - HCI / UI Designer ¦ Zhou Yaoyin - AI / Algorithm / Privacy Lead ¦ Jin Zihan - ERD / UAT / Backend Documentation

# Agenda

Confirm the problem, target users and expected value

Discuss functional and non-functional requirements

Agree team roles, tools and Agile/Scrum approach

# Meeting Notes

The team and Sponsor discussed a community platform for sharing day-to-day status, discovering events and connecting with people who have similar interests.

Initial responsibilities were assigned across project management, requirements, UI, AI/privacy and data/UAT work.

Core functions were separated from privacy, usability, maintainability and safe-data requirements.

The team chose short Agile/Scrum review cycles and agreed that the broad initial ideas required consolidation before the first requirements review.

# Decisions

Sprint 1 begins on 21 May 2026.

The immediate priority is to clarify users, functions, privacy boundaries and user flows.

The first proposal will be integrated and reviewed before it is presented as a scope baseline.

# Action Items

| Action | Owner | Due date |
| --- | --- | --- |
| Consolidate workshop notes and first proposal | Li Hourui | 29 May 2026 |
| Structure initial requirements and Sprint records | Shi Zhengqi | 29 May 2026 |
| Draft initial page structure and user flows | Du Kun | 3 June 2026 |
| Research AI boundaries and privacy needs | Zhou Yaoyin | 3 June 2026 |
| Identify core entities and login/data needs | Jin Zihan | 3 June 2026 |

# Parking Lot / Follow-up Questions

Final app name

Exact AI capability and permitted data sources

Which early social features are core or future work

Record status: approved working minutes compiled from the project records. Unconfirmed Sponsor decisions are not presented as approved outcomes.