# Meeting Minutes

Team 5 - Sprint 1  |  Sprint 1 Consolidation

| Date | 29 May 2026 | Time | 2:00 PM-3:00 PM |
| --- | --- | --- | --- |
| Method | Internal team meeting | Chair | Li Hourui |
| Minute owner | Shi Zhengqi | Apologies | None recorded |

# Attendees

Li Hourui - PM / Scrum Master / Review Lead ¦ Shi Zhengqi - DPM / Requirements and Documentation ¦ Du Kun - HCI / UI Designer ¦ Zhou Yaoyin - AI / Algorithm / Privacy Lead ¦ Jin Zihan - ERD / UAT / Backend Documentation

# Agenda

Review the workshop output

Identify duplicated or unclear scope

Confirm initial ownership

Prepare questions for the Sponsor

# Meeting Notes

Li Hourui presented the integrated proposal and the team removed repeated or overly broad wording before Sponsor review.

Shi Zhengqi grouped requirements by module while Du Kun translated the main user journey into page sections.

Zhou Yaoyin identified the need for explicit AI consent and allowed-input rules. Jin Zihan listed User, Profile, Check-in, Event and relationship data as early entities.

The team prepared focused questions about social scope, external registration, AI limits and privacy.

# Decisions

The Sponsor review will use a structured draft, not a frozen-scope claim.

Each owner must label assumptions separately from confirmed decisions.

# Action Items

| Action | Owner | Due date |
| --- | --- | --- |
| Finalise the review deck and Sponsor questions | Li Hourui | 4 June 2026 |
| Clean headings and remove duplicated requirements | Shi Zhengqi | 4 June 2026 |
| Prepare initial page-flow sketches | Du Kun | 4 June 2026 |
| Prepare AI/privacy boundary notes | Zhou Yaoyin | 4 June 2026 |
| Prepare entity and login questions | Jin Zihan | 4 June 2026 |

# Parking Lot / Follow-up Questions

Whether ordinary user chat is in scope

Whether event registration is internal or external

How much user data the AI may read

Record status: approved working minutes compiled from the project records. Unconfirmed Sponsor decisions are not presented as approved outcomes.