# Meeting Minutes

Team 5 - Sprint 2  |  Sponsor Requirements Review

| Date | 5 June 2026 | Time | 11:30 AM-12:30 PM |
| --- | --- | --- | --- |
| Method | Sponsor meeting | Chair | Li Hourui |
| Minute owner | Shi Zhengqi | Apologies | None recorded |

# Attendees

Li Hourui - PM / Scrum Master / Review Lead ¦ Shi Zhengqi - DPM / Requirements and Documentation ¦ Du Kun - HCI / UI Designer ¦ Zhou Yaoyin - AI / Algorithm / Privacy Lead ¦ Jin Zihan - ERD / UAT / Backend Documentation

# Agenda

Present the first structured proposal

Review scope and requirement structure

Discuss AI boundaries

Confirm the next baseline deliverables

# Meeting Notes

The Sponsor asked the team to reduce the broad concept to functions that could be specified and demonstrated during the project period.

Ordinary user-to-user chat was removed. AI remains limited to the confirmed assistant and recommendation experience.

The team was asked to explain how Check-in, Events, Friends and the AI Assistant work together instead of treating them as separate products.

Technical choices remained preliminary until the requirements and prototype baseline became clearer.

# Decisions

Ordinary user chat is out of scope.

AI may use authorised data only and must remain a bounded supporting function.

Requirements must distinguish core, deferred and excluded ideas.

# Action Items

| Action | Owner | Due date |
| --- | --- | --- |
| Update project scope and integrated requirements | Li Hourui | 12 June 2026 |
| Create the ownership and file-convention list | Shi Zhengqi | 12 June 2026 |
| Revise the prototype around confirmed modules | Du Kun | 18 June 2026 |
| Prepare AI/algorithm/privacy requirements | Zhou Yaoyin | 18 June 2026 |
| Prepare ERD/UAT/backend baseline | Jin Zihan | 18 June 2026 |

# Parking Lot / Follow-up Questions

Relationship between Interested, Going and registration

Final Check-in privacy options

Recommendation factors

Record status: approved working minutes compiled from the project records. Unconfirmed Sponsor decisions are not presented as approved outcomes.