# Meeting Minutes

Team 5 - Sprint 2  |  Ownership and Baseline Preparation

| Date | 12 June 2026 | Time | 2:00 PM-3:00 PM |
| --- | --- | --- | --- |
| Method | Internal team meeting | Chair | Li Hourui |
| Minute owner | Shi Zhengqi | Apologies | None recorded |

# Attendees

Li Hourui - PM / Scrum Master / Review Lead ¦ Shi Zhengqi - DPM / Requirements and Documentation ¦ Du Kun - HCI / UI Designer ¦ Zhou Yaoyin - AI / Algorithm / Privacy Lead ¦ Jin Zihan - ERD / UAT / Backend Documentation

# Agenda

Apply Sponsor scope changes

Confirm owners and file naming

Check module overlap

Prepare a reviewable baseline

# Meeting Notes

The team removed ordinary chat from active requirements and checked each owner's files for duplicated features.

Li Hourui took ownership of the plan, diagrams, Gantt chart and minutes; Shi Zhengqi took Sprint/report refinement; Du Kun owned UI; Zhou Yaoyin owned AI/privacy; Jin Zihan owned ERD/UAT/backend specifications.

Files must label confirmed, proposed and excluded content. The next Sponsor review will treat the prototype as a discussion baseline rather than a final design.

# Decisions

One owner is accountable for each deliverable, with PM and DPM cross-file review.

All modules must use the same scope and terminology.

# Action Items

| Action | Owner | Due date |
| --- | --- | --- |
| Prepare integration checklist and diagram outline | Li Hourui | 18 June 2026 |
| Refine Sprint 2 documents | Shi Zhengqi | 18 June 2026 |
| Complete the reviewable prototype baseline | Du Kun | 18 June 2026 |
| Complete the AI/privacy baseline | Zhou Yaoyin | 18 June 2026 |
| Complete the ERD/UAT/backend baseline | Jin Zihan | 18 June 2026 |

# Parking Lot / Follow-up Questions

Group feature boundary

Event-state terminology

How Check-in connects the main modules

Record status: approved working minutes compiled from the project records. Unconfirmed Sponsor decisions are not presented as approved outcomes.