# Meeting Minutes

Team 5 - Sprint 3  |  Prototype and Baseline Review

| Date | 19 June 2026 | Time | 11:30 AM-12:30 PM |
| --- | --- | --- | --- |
| Method | Sponsor meeting | Chair | Li Hourui |
| Minute owner | Shi Zhengqi | Apologies | None recorded |

# Attendees

Li Hourui - PM / Scrum Master / Review Lead ¦ Shi Zhengqi - DPM / Requirements and Documentation ¦ Du Kun - HCI / UI Designer ¦ Zhou Yaoyin - AI / Algorithm / Privacy Lead ¦ Jin Zihan - ERD / UAT / Backend Documentation

# Agenda

Walk through the initial prototype

Confirm the UI/function baseline

Refine Check-in, Events and Friends

Remove out-of-scope items

# Meeting Notes

Du Kun demonstrated the unfinished prototype. Li Hourui redrew parts of Home and Login while the team recorded UI and data questions.

The Sponsor agreed that Check-in can connect friend activity, recommendations, weather/location context and AI personalisation.

Interested means interest in an event; Going means an intention to attend after external registration. The app does not process the booking or payment.

Group functions, ordinary chat and administrator content review were excluded. Event social information must follow visibility rules.

# Decisions

Check-in is the foundation linking the main modules.

Actual event registration remains external.

Group, ordinary chat and administrator content review are out of scope.

Interested and Going must be clearly distinguished.

# Action Items

| Action | Owner | Due date |
| --- | --- | --- |
| Update scope register and main diagrams | Li Hourui | 26 June 2026 |
| Update Sprint terminology | Shi Zhengqi | 26 June 2026 |
| Revise Home/Login/Event/Check-in screens | Du Kun | 2 July 2026 |
| Align AI inputs with Check-in and privacy | Zhou Yaoyin | 2 July 2026 |
| Align ERD with login, Check-in and event states | Jin Zihan | 2 July 2026 |

# Parking Lot / Follow-up Questions

Final friend-recommendation factors

Public event counts and participant visibility

Weather data source

Record status: approved working minutes compiled from the project records. Unconfirmed Sponsor decisions are not presented as approved outcomes.