# Meeting Minutes

Team 5 - Sprint 3  |  Cross-Document Review

| Date | 26 June 2026 | Time | 2:00 PM-3:15 PM |
| --- | --- | --- | --- |
| Method | Internal team meeting | Chair | Li Hourui |
| Minute owner | Shi Zhengqi | Apologies | None recorded |

# Attendees

Li Hourui - PM / Scrum Master / Review Lead ¦ Shi Zhengqi - DPM / Requirements and Documentation ¦ Du Kun - HCI / UI Designer ¦ Zhou Yaoyin - AI / Algorithm / Privacy Lead ¦ Jin Zihan - ERD / UAT / Backend Documentation

# Agenda

Review submitted work

Identify scope drift and conflicts

Check UI/ERD/AI alignment

Prepare Sponsor questions and recovery actions

# Meeting Notes

PM and DPM found excluded-scope remnants and inconsistent terminology in early files.

The prototype, requirements and ERD did not yet use Interested, Going and external registration consistently.

AI material was checked for unsupported personal-data use and mental-health inference. ERD changes were checked against the UI.

Incomplete work could roll into the next Sprint but had to close before the next Sponsor review.

# Decisions

No excluded feature may re-enter through a document or screen.

Sponsor questions must use exact examples and proposed resolutions.

# Action Items

| Action | Owner | Due date |
| --- | --- | --- |
| Issue the scope/conflict review list | Li Hourui | 27 June 2026 |
| Update Sprint records and Sponsor questions | Shi Zhengqi | 1 July 2026 |
| Correct UI terminology and missing flows | Du Kun | 2 July 2026 |
| Restrict AI inputs and claims | Zhou Yaoyin | 2 July 2026 |
| Correct ERD/event/check-in relationships | Jin Zihan | 2 July 2026 |

# Parking Lot / Follow-up Questions

People You May Know factors

Friend filters

Interested/Going visibility counts

How AI reads permitted user context

Record status: approved working minutes compiled from the project records. Unconfirmed Sponsor decisions are not presented as approved outcomes.