# Meeting Minutes

Team 5 - Sprint 4  |  Feature Refinement Meeting

| Date | 3 July 2026 | Time | 11:30 AM-12:30 PM |
| --- | --- | --- | --- |
| Method | Sponsor meeting | Chair | Li Hourui |
| Minute owner | Shi Zhengqi | Apologies | None recorded |

# Attendees

Li Hourui - PM / Scrum Master / Review Lead ¦ Shi Zhengqi - DPM / Requirements and Documentation ¦ Du Kun - HCI / UI Designer ¦ Zhou Yaoyin - AI / Algorithm / Privacy Lead ¦ Jin Zihan - ERD / UAT / Backend Documentation

# Agenda

Refine Friends and recommendations

Simplify Home

Confirm event social states

Review AI context and consent

Connect weather to Check-in

# Meeting Notes

Friends work covered friend requests, People You May Know and filters based on permitted Check-in and event information.

Home should prioritise useful recommendations and activity instead of placing too much information on the first screen.

Event details should show permitted interest totals and a friends/others breakdown without exposing hidden users.

AI context must be structured, permission-controlled and understandable to the user. Weather becomes stored Check-in context.

# Decisions

Friend and event views use consistent filters and visibility rules.

Weather is part of saved Check-in context.

Home reduces information overload.

AI context is permission-controlled and editable/deletable where applicable.

# Action Items

| Action | Owner | Due date |
| --- | --- | --- |
| Update Sponsor decision register | Li Hourui | 6 July 2026 |
| Align Sprint 4 and UI terminology | Shi Zhengqi | 10 July 2026 |
| Update Home, Friends, Events and Check-in UI | Du Kun | 10 July 2026 |
| Refine AI context/privacy/algorithm documents | Zhou Yaoyin | 10 July 2026 |
| Add weather and visibility to the data model | Jin Zihan | 10 July 2026 |

# Parking Lot / Follow-up Questions

Final recommendation weights

AI persona design

Top-N display rule

Real or mock weather source

Record status: approved working minutes compiled from the project records. Unconfirmed Sponsor decisions are not presented as approved outcomes.