# Meeting Minutes

Team 5 - Sprint 4  |  Sprint 4 Internal Review

| Date | 11 July 2026 | Time | 2:00 PM-3:00 PM |
| --- | --- | --- | --- |
| Method | Internal team review | Chair | Li Hourui |
| Minute owner | Shi Zhengqi | Apologies | None recorded |

# Attendees

Li Hourui - PM / Scrum Master / Review Lead ¦ Shi Zhengqi - DPM / Requirements and Documentation ¦ Du Kun - HCI / UI Designer ¦ Zhou Yaoyin - AI / Algorithm / Privacy Lead ¦ Jin Zihan - ERD / UAT / Backend Documentation

# Agenda

Confirm Sprint 3/4 scope updates

Align Home, Check-in, Events and Friends

Review recommendation order

Check AI/privacy, UAT, ERD and Notion evidence

# Meeting Notes

The team confirmed that Group remains out of scope and prioritised Home, Check-in, Events and Friends visibility.

Home includes People You May Want to Know. Recommendations use permitted interests, approximate region and shared event interest.

The friend-request flow requires consent before a friendship exists. Friend activity and event participant details must respect visibility settings.

AI context and Check-in support use only consent-based data, with no mental-health inference or private-data leakage.

Weather remains a supporting mock/fallback and must not block core functions.

# Decisions

Exact module terminology must match across prototype, requirements, UAT, ERD and Notion.

Aggregate counts are used when user identities are not visible.

Expanded friend search, blocking and group visibility remain future work.

# Action Items

| Action | Owner | Due date |
| --- | --- | --- |
| Complete final PM review and Notion status check | Li Hourui | 13 July 2026 |
| Finalise requirements updates | Shi Zhengqi | 13 July 2026 |
| Submit revised HCI/prototype screens | Du Kun | 13 July 2026 |
| Submit AI/task-output package | Zhou Yaoyin | 13 July 2026 |
| Submit UAT scenarios and ERD | Jin Zihan | 13 July 2026 |

# Parking Lot / Follow-up Questions

Final wording for Going versus external booking

Whether weather remains mock-only

Long-term AI consent audit and deletion

Record status: approved working minutes compiled from the project records. Unconfirmed Sponsor decisions are not presented as approved outcomes.