# Meeting Minutes

Team 5 - Sprint 5  |  AI Personalisation and Algorithm Review

| Date | 17 July 2026 | Time | 11:30 AM-12:30 PM |
| --- | --- | --- | --- |
| Method | Sponsor meeting | Chair | Li Hourui |
| Minute owner | Shi Zhengqi | Apologies | None recorded |

# Attendees

Li Hourui - PM / Scrum Master / Review Lead ¦ Shi Zhengqi - DPM / Requirements and Documentation ¦ Du Kun - HCI / UI Designer ¦ Zhou Yaoyin - AI / Algorithm / Privacy Lead ¦ Jin Zihan - ERD / UAT / Backend Documentation

# Agenda

Review AI persona customisation

Confirm friend and event recommendation rules

Confirm Home Top 2 behaviour

Review privacy and safety boundaries

# Meeting Notes

Users can create, edit, delete and select an AI persona containing a name, relationship, personality, preferences and reply style.

The design may show up to five persona configurations, but only one is selected at a time.

Recommendations use confirmed factors after permission filtering and do not claim an unsupported complex machine-learning model.

Home shows the top two items in each recommendation/activity section, with See All for the remaining permitted set.

# Decisions

AI persona create/edit/delete/select is in scope, with a maximum of five configurations.

Recommendation ordering is deterministic after permission filtering.

Home uses Top 2 plus See All.

No mental-health inference or unauthorised data use.

# Action Items

| Action | Owner | Due date |
| --- | --- | --- |
| Update integrated scope and final-review plan | Li Hourui | 24 July 2026 |
| Refine Sprint 5 and report outline | Shi Zhengqi | 24 July 2026 |
| Apply persona and Top 2 changes to UI | Du Kun | 24 July 2026 |
| Revise AI, algorithms and privacy documents | Zhou Yaoyin | 24 July 2026 |
| Align backend/ERD with personas and states | Jin Zihan | 24 July 2026 |

# Parking Lot / Follow-up Questions

Final Qwen/Ollama runtime naming

External registration return flow

Remaining administrator wording

Final terminology freeze

Record status: approved working minutes compiled from the project records. Unconfirmed Sponsor decisions are not presented as approved outcomes.