# Meeting Minutes

Team 5 - Sprint 5  |  Sprint 5 Finalisation Review

| Date | 24 July 2026 | Time | 2:00 PM-3:15 PM |
| --- | --- | --- | --- |
| Method | Internal team meeting | Chair | Li Hourui |
| Minute owner | Shi Zhengqi | Apologies | None recorded |

# Attendees

Li Hourui - PM / Scrum Master / Review Lead ¦ Shi Zhengqi - DPM / Requirements and Documentation ¦ Du Kun - HCI / UI Designer ¦ Zhou Yaoyin - AI / Algorithm / Privacy Lead ¦ Jin Zihan - ERD / UAT / Backend Documentation

# Agenda

Review Sprint 5 progress

Review the revised high-fidelity prototype

Plan reports and video

Review AI/privacy and backend documents

Confirm deadlines

# Meeting Notes

The team reviewed outstanding work across the prototype, project documents, reports and video production.

Du Kun submitted the revised high-fidelity prototype. PM review focused on unclear interactions, inconsistent labels and screens that did not match Sprint 5 requirements.

Zhou Yaoyin's AI, recommendation and privacy document required clearer ranking inputs, consent boundaries, terminology and traceability.

Jin Zihan's backend specification and Shi Zhengqi's Sprint 5 document were cross-checked against UI flows, privacy decisions, ERD and UAT material.

The final week is for closing review comments and aligning existing deliverables. No new feature expansion was approved.

# Decisions

Review comments must be resolved in the source file or prototype.

Reports and video use the same frozen, approved evidence.

Current links, review status and contribution evidence remain updated in Notion.

# Action Items

| Action | Owner | Due date |
| --- | --- | --- |
| Finalise report/video outlines and review checklist | Li Hourui | 30 July 2026 |
| Finalise Sprint 5 cross-check | Shi Zhengqi | 29 July 2026 |
| Apply PM feedback to the prototype | Du Kun | 28 July 2026 |
| Revise AI/recommendation/privacy document | Zhou Yaoyin | 28 July 2026 |
| Resolve backend-specification comments | Jin Zihan | 29 July 2026 |

# Parking Lot / Follow-up Questions

Final recording date, length and editing hand-off

Cut-off time for prototype/document changes

Remaining terminology differences

Unresolved Sponsor questions for the final meeting

Record status: approved working minutes compiled from the project records. Unconfirmed Sponsor decisions are not presented as approved outcomes.