# Meeting Minutes

Team 5 - Sprint 1  |  First Sponsor Workshop

| Date | 21 May 2026 | Time | 2:00 PM-4:30 PM |
| --- | --- | --- | --- |
| Method | In-person sponsor workshop | Chair | Li Hourui |
| Minute owner | Shi Zhengqi | Apologies | None recorded |

# Attendees

Li Hourui - PM / Scrum Master / Review Lead ¦ Shi Zhengqi - DPM / Requirements and Documentation ¦ Du Kun - HCI / UI Designer ¦ Zhou Yaoyin - AI / Algorithm / Privacy Lead ¦ Jin Zihan - ERD / UAT / Backend Documentation

# Agenda

Confirm the problem, target users and expected value

Discuss functional and non-functional requirements

Agree team roles, tools and Agile/Scrum approach

# Meeting Notes

The team and Sponsor discussed a community platform for sharing day-to-day status, discovering events and connecting with people who have similar interests.

Initial responsibilities were assigned across project management, requirements, UI, AI/privacy and data/UAT work.

Core functions were separated from privacy, usability, maintainability and safe-data requirements.

The team chose short Agile/Scrum review cycles and agreed that the broad initial ideas required consolidation before the first requirements review.

# Decisions

Sprint 1 begins on 21 May 2026.

The immediate priority is to clarify users, functions, privacy boundaries and user flows.

The first proposal will be integrated and reviewed before it is presented as a scope baseline.

# Action Items

| Action | Owner | Due date |
| --- | --- | --- |
| Consolidate workshop notes and first proposal | Li Hourui | 29 May 2026 |
| Structure initial requirements and Sprint records | Shi Zhengqi | 29 May 2026 |
| Draft initial page structure and user flows | Du Kun | 3 June 2026 |
| Research AI boundaries and privacy needs | Zhou Yaoyin | 3 June 2026 |
| Identify core entities and login/data needs | Jin Zihan | 3 June 2026 |

# Parking Lot / Follow-up Questions

Final app name

Exact AI capability and permitted data sources

Which early social features are core or future work

Record status: approved working minutes compiled from the project records. Unconfirmed Sponsor decisions are not presented as approved outcomes.

# Meeting Minutes

Team 5 - Sprint 1  |  Sprint 1 Consolidation

| Date | 29 May 2026 | Time | 2:00 PM-3:00 PM |
| --- | --- | --- | --- |
| Method | Internal team meeting | Chair | Li Hourui |
| Minute owner | Shi Zhengqi | Apologies | None recorded |

# Attendees

Li Hourui - PM / Scrum Master / Review Lead ¦ Shi Zhengqi - DPM / Requirements and Documentation ¦ Du Kun - HCI / UI Designer ¦ Zhou Yaoyin - AI / Algorithm / Privacy Lead ¦ Jin Zihan - ERD / UAT / Backend Documentation

# Agenda

Review the workshop output

Identify duplicated or unclear scope

Confirm initial ownership

Prepare questions for the Sponsor

# Meeting Notes

Li Hourui presented the integrated proposal and the team removed repeated or overly broad wording before Sponsor review.

Shi Zhengqi grouped requirements by module while Du Kun translated the main user journey into page sections.

Zhou Yaoyin identified the need for explicit AI consent and allowed-input rules. Jin Zihan listed User, Profile, Check-in, Event and relationship data as early entities.

The team prepared focused questions about social scope, external registration, AI limits and privacy.

# Decisions

The Sponsor review will use a structured draft, not a frozen-scope claim.

Each owner must label assumptions separately from confirmed decisions.

# Action Items

| Action | Owner | Due date |
| --- | --- | --- |
| Finalise the review deck and Sponsor questions | Li Hourui | 4 June 2026 |
| Clean headings and remove duplicated requirements | Shi Zhengqi | 4 June 2026 |
| Prepare initial page-flow sketches | Du Kun | 4 June 2026 |
| Prepare AI/privacy boundary notes | Zhou Yaoyin | 4 June 2026 |
| Prepare entity and login questions | Jin Zihan | 4 June 2026 |

# Parking Lot / Follow-up Questions

Whether ordinary user chat is in scope

Whether event registration is internal or external

How much user data the AI may read

Record status: approved working minutes compiled from the project records. Unconfirmed Sponsor decisions are not presented as approved outcomes.

# Meeting Minutes

Team 5 - Sprint 2  |  Sponsor Requirements Review

| Date | 5 June 2026 | Time | 11:30 AM-12:30 PM |
| --- | --- | --- | --- |
| Method | Sponsor meeting | Chair | Li Hourui |
| Minute owner | Shi Zhengqi | Apologies | None recorded |

# Attendees

Li Hourui - PM / Scrum Master / Review Lead ¦ Shi Zhengqi - DPM / Requirements and Documentation ¦ Du Kun - HCI / UI Designer ¦ Zhou Yaoyin - AI / Algorithm / Privacy Lead ¦ Jin Zihan - ERD / UAT / Backend Documentation

# Agenda

Present the first structured proposal

Review scope and requirement structure

Discuss AI boundaries

Confirm the next baseline deliverables

# Meeting Notes

The Sponsor asked the team to reduce the broad concept to functions that could be specified and demonstrated during the project period.

Ordinary user-to-user chat was removed. AI remains limited to the confirmed assistant and recommendation experience.

The team was asked to explain how Check-in, Events, Friends and the AI Assistant work together instead of treating them as separate products.

Technical choices remained preliminary until the requirements and prototype baseline became clearer.

# Decisions

Ordinary user chat is out of scope.

AI may use authorised data only and must remain a bounded supporting function.

Requirements must distinguish core, deferred and excluded ideas.

# Action Items

| Action | Owner | Due date |
| --- | --- | --- |
| Update project scope and integrated requirements | Li Hourui | 12 June 2026 |
| Create the ownership and file-convention list | Shi Zhengqi | 12 June 2026 |
| Revise the prototype around confirmed modules | Du Kun | 18 June 2026 |
| Prepare AI/algorithm/privacy requirements | Zhou Yaoyin | 18 June 2026 |
| Prepare ERD/UAT/backend baseline | Jin Zihan | 18 June 2026 |

# Parking Lot / Follow-up Questions

Relationship between Interested, Going and registration

Final Check-in privacy options

Recommendation factors

Record status: approved working minutes compiled from the project records. Unconfirmed Sponsor decisions are not presented as approved outcomes.

# Meeting Minutes

Team 5 - Sprint 2  |  Ownership and Baseline Preparation

| Date | 12 June 2026 | Time | 2:00 PM-3:00 PM |
| --- | --- | --- | --- |
| Method | Internal team meeting | Chair | Li Hourui |
| Minute owner | Shi Zhengqi | Apologies | None recorded |

# Attendees

Li Hourui - PM / Scrum Master / Review Lead ¦ Shi Zhengqi - DPM / Requirements and Documentation ¦ Du Kun - HCI / UI Designer ¦ Zhou Yaoyin - AI / Algorithm / Privacy Lead ¦ Jin Zihan - ERD / UAT / Backend Documentation

# Agenda

Apply Sponsor scope changes

Confirm owners and file naming

Check module overlap

Prepare a reviewable baseline

# Meeting Notes

The team removed ordinary chat from active requirements and checked each owner's files for duplicated features.

Li Hourui took ownership of the plan, diagrams, Gantt chart and minutes; Shi Zhengqi took Sprint/report refinement; Du Kun owned UI; Zhou Yaoyin owned AI/privacy; Jin Zihan owned ERD/UAT/backend specifications.

Files must label confirmed, proposed and excluded content. The next Sponsor review will treat the prototype as a discussion baseline rather than a final design.

# Decisions

One owner is accountable for each deliverable, with PM and DPM cross-file review.

All modules must use the same scope and terminology.

# Action Items

| Action | Owner | Due date |
| --- | --- | --- |
| Prepare integration checklist and diagram outline | Li Hourui | 18 June 2026 |
| Refine Sprint 2 documents | Shi Zhengqi | 18 June 2026 |
| Complete the reviewable prototype baseline | Du Kun | 18 June 2026 |
| Complete the AI/privacy baseline | Zhou Yaoyin | 18 June 2026 |
| Complete the ERD/UAT/backend baseline | Jin Zihan | 18 June 2026 |

# Parking Lot / Follow-up Questions

Group feature boundary

Event-state terminology

How Check-in connects the main modules

Record status: approved working minutes compiled from the project records. Unconfirmed Sponsor decisions are not presented as approved outcomes.

# Meeting Minutes

Team 5 - Sprint 3  |  Prototype and Baseline Review

| Date | 19 June 2026 | Time | 11:30 AM-12:30 PM |
| --- | --- | --- | --- |
| Method | Sponsor meeting | Chair | Li Hourui |
| Minute owner | Shi Zhengqi | Apologies | None recorded |

# Attendees

Li Hourui - PM / Scrum Master / Review Lead ¦ Shi Zhengqi - DPM / Requirements and Documentation ¦ Du Kun - HCI / UI Designer ¦ Zhou Yaoyin - AI / Algorithm / Privacy Lead ¦ Jin Zihan - ERD / UAT / Backend Documentation

# Agenda

Walk through the initial prototype

Confirm the UI/function baseline

Refine Check-in, Events and Friends

Remove out-of-scope items

# Meeting Notes

Du Kun demonstrated the unfinished prototype. Li Hourui redrew parts of Home and Login while the team recorded UI and data questions.

The Sponsor agreed that Check-in can connect friend activity, recommendations, weather/location context and AI personalisation.

Interested means interest in an event; Going means an intention to attend after external registration. The app does not process the booking or payment.

Group functions, ordinary chat and administrator content review were excluded. Event social information must follow visibility rules.

# Decisions

Check-in is the foundation linking the main modules.

Actual event registration remains external.

Group, ordinary chat and administrator content review are out of scope.

Interested and Going must be clearly distinguished.

# Action Items

| Action | Owner | Due date |
| --- | --- | --- |
| Update scope register and main diagrams | Li Hourui | 26 June 2026 |
| Update Sprint terminology | Shi Zhengqi | 26 June 2026 |
| Revise Home/Login/Event/Check-in screens | Du Kun | 2 July 2026 |
| Align AI inputs with Check-in and privacy | Zhou Yaoyin | 2 July 2026 |
| Align ERD with login, Check-in and event states | Jin Zihan | 2 July 2026 |

# Parking Lot / Follow-up Questions

Final friend-recommendation factors

Public event counts and participant visibility

Weather data source

Record status: approved working minutes compiled from the project records. Unconfirmed Sponsor decisions are not presented as approved outcomes.

# Meeting Minutes

Team 5 - Sprint 3  |  Cross-Document Review

| Date | 26 June 2026 | Time | 2:00 PM-3:15 PM |
| --- | --- | --- | --- |
| Method | Internal team meeting | Chair | Li Hourui |
| Minute owner | Shi Zhengqi | Apologies | None recorded |

# Attendees

Li Hourui - PM / Scrum Master / Review Lead ¦ Shi Zhengqi - DPM / Requirements and Documentation ¦ Du Kun - HCI / UI Designer ¦ Zhou Yaoyin - AI / Algorithm / Privacy Lead ¦ Jin Zihan - ERD / UAT / Backend Documentation

# Agenda

Review submitted work

Identify scope drift and conflicts

Check UI/ERD/AI alignment

Prepare Sponsor questions and recovery actions

# Meeting Notes

PM and DPM found excluded-scope remnants and inconsistent terminology in early files.

The prototype, requirements and ERD did not yet use Interested, Going and external registration consistently.

AI material was checked for unsupported personal-data use and mental-health inference. ERD changes were checked against the UI.

Incomplete work could roll into the next Sprint but had to close before the next Sponsor review.

# Decisions

No excluded feature may re-enter through a document or screen.

Sponsor questions must use exact examples and proposed resolutions.

# Action Items

| Action | Owner | Due date |
| --- | --- | --- |
| Issue the scope/conflict review list | Li Hourui | 27 June 2026 |
| Update Sprint records and Sponsor questions | Shi Zhengqi | 1 July 2026 |
| Correct UI terminology and missing flows | Du Kun | 2 July 2026 |
| Restrict AI inputs and claims | Zhou Yaoyin | 2 July 2026 |
| Correct ERD/event/check-in relationships | Jin Zihan | 2 July 2026 |

# Parking Lot / Follow-up Questions

People You May Know factors

Friend filters

Interested/Going visibility counts

How AI reads permitted user context

Record status: approved working minutes compiled from the project records. Unconfirmed Sponsor decisions are not presented as approved outcomes.

# Meeting Minutes

Team 5 - Sprint 4  |  Feature Refinement Meeting

| Date | 3 July 2026 | Time | 11:30 AM-12:30 PM |
| --- | --- | --- | --- |
| Method | Sponsor meeting | Chair | Li Hourui |
| Minute owner | Shi Zhengqi | Apologies | None recorded |

# Attendees

Li Hourui - PM / Scrum Master / Review Lead ¦ Shi Zhengqi - DPM / Requirements and Documentation ¦ Du Kun - HCI / UI Designer ¦ Zhou Yaoyin - AI / Algorithm / Privacy Lead ¦ Jin Zihan - ERD / UAT / Backend Documentation

# Agenda

Refine Friends and recommendations

Simplify Home

Confirm event social states

Review AI context and consent

Connect weather to Check-in

# Meeting Notes

Friends work covered friend requests, People You May Know and filters based on permitted Check-in and event information.

Home should prioritise useful recommendations and activity instead of placing too much information on the first screen.

Event details should show permitted interest totals and a friends/others breakdown without exposing hidden users.

AI context must be structured, permission-controlled and understandable to the user. Weather becomes stored Check-in context.

# Decisions

Friend and event views use consistent filters and visibility rules.

Weather is part of saved Check-in context.

Home reduces information overload.

AI context is permission-controlled and editable/deletable where applicable.

# Action Items

| Action | Owner | Due date |
| --- | --- | --- |
| Update Sponsor decision register | Li Hourui | 6 July 2026 |
| Align Sprint 4 and UI terminology | Shi Zhengqi | 10 July 2026 |
| Update Home, Friends, Events and Check-in UI | Du Kun | 10 July 2026 |
| Refine AI context/privacy/algorithm documents | Zhou Yaoyin | 10 July 2026 |
| Add weather and visibility to the data model | Jin Zihan | 10 July 2026 |

# Parking Lot / Follow-up Questions

Final recommendation weights

AI persona design

Top-N display rule

Real or mock weather source

Record status: approved working minutes compiled from the project records. Unconfirmed Sponsor decisions are not presented as approved outcomes.

# Meeting Minutes

Team 5 - Sprint 4  |  Sprint 4 Internal Review

| Date | 11 July 2026 | Time | 2:00 PM-3:00 PM |
| --- | --- | --- | --- |
| Method | Internal team review | Chair | Li Hourui |
| Minute owner | Shi Zhengqi | Apologies | None recorded |

# Attendees

Li Hourui - PM / Scrum Master / Review Lead ¦ Shi Zhengqi - DPM / Requirements and Documentation ¦ Du Kun - HCI / UI Designer ¦ Zhou Yaoyin - AI / Algorithm / Privacy Lead ¦ Jin Zihan - ERD / UAT / Backend Documentation

# Agenda

Confirm Sprint 3/4 scope updates

Align Home, Check-in, Events and Friends

Review recommendation order

Check AI/privacy, UAT, ERD and Notion evidence

# Meeting Notes

The team confirmed that Group remains out of scope and prioritised Home, Check-in, Events and Friends visibility.

Home includes People You May Want to Know. Recommendations use permitted interests, approximate region and shared event interest.

The friend-request flow requires consent before a friendship exists. Friend activity and event participant details must respect visibility settings.

AI context and Check-in support use only consent-based data, with no mental-health inference or private-data leakage.

Weather remains a supporting mock/fallback and must not block core functions.

# Decisions

Exact module terminology must match across prototype, requirements, UAT, ERD and Notion.

Aggregate counts are used when user identities are not visible.

Expanded friend search, blocking and group visibility remain future work.

# Action Items

| Action | Owner | Due date |
| --- | --- | --- |
| Complete final PM review and Notion status check | Li Hourui | 13 July 2026 |
| Finalise requirements updates | Shi Zhengqi | 13 July 2026 |
| Submit revised HCI/prototype screens | Du Kun | 13 July 2026 |
| Submit AI/task-output package | Zhou Yaoyin | 13 July 2026 |
| Submit UAT scenarios and ERD | Jin Zihan | 13 July 2026 |

# Parking Lot / Follow-up Questions

Final wording for Going versus external booking

Whether weather remains mock-only

Long-term AI consent audit and deletion

Record status: approved working minutes compiled from the project records. Unconfirmed Sponsor decisions are not presented as approved outcomes.

# Meeting Minutes

Team 5 - Sprint 5  |  AI Personalisation and Algorithm Review

| Date | 17 July 2026 | Time | 11:30 AM-12:30 PM |
| --- | --- | --- | --- |
| Method | Sponsor meeting | Chair | Li Hourui |
| Minute owner | Shi Zhengqi | Apologies | None recorded |

# Attendees

Li Hourui - PM / Scrum Master / Review Lead ¦ Shi Zhengqi - DPM / Requirements and Documentation ¦ Du Kun - HCI / UI Designer ¦ Zhou Yaoyin - AI / Algorithm / Privacy Lead ¦ Jin Zihan - ERD / UAT / Backend Documentation

# Agenda

Review AI persona customisation

Confirm friend and event recommendation rules

Confirm Home Top 2 behaviour

Review privacy and safety boundaries

# Meeting Notes

Users can create, edit, delete and select an AI persona containing a name, relationship, personality, preferences and reply style.

The design may show up to five persona configurations, but only one is selected at a time.

Recommendations use confirmed factors after permission filtering and do not claim an unsupported complex machine-learning model.

Home shows the top two items in each recommendation/activity section, with See All for the remaining permitted set.

# Decisions

AI persona create/edit/delete/select is in scope, with a maximum of five configurations.

Recommendation ordering is deterministic after permission filtering.

Home uses Top 2 plus See All.

No mental-health inference or unauthorised data use.

# Action Items

| Action | Owner | Due date |
| --- | --- | --- |
| Update integrated scope and final-review plan | Li Hourui | 24 July 2026 |
| Refine Sprint 5 and report outline | Shi Zhengqi | 24 July 2026 |
| Apply persona and Top 2 changes to UI | Du Kun | 24 July 2026 |
| Revise AI, algorithms and privacy documents | Zhou Yaoyin | 24 July 2026 |
| Align backend/ERD with personas and states | Jin Zihan | 24 July 2026 |

# Parking Lot / Follow-up Questions

Final Qwen/Ollama runtime naming

External registration return flow

Remaining administrator wording

Final terminology freeze

Record status: approved working minutes compiled from the project records. Unconfirmed Sponsor decisions are not presented as approved outcomes.

# Meeting Minutes

Team 5 - Sprint 5  |  Sprint 5 Finalisation Review

| Date | 24 July 2026 | Time | 2:00 PM-3:15 PM |
| --- | --- | --- | --- |
| Method | Internal team meeting | Chair | Li Hourui |
| Minute owner | Shi Zhengqi | Apologies | None recorded |

# Attendees

Li Hourui - PM / Scrum Master / Review Lead ¦ Shi Zhengqi - DPM / Requirements and Documentation ¦ Du Kun - HCI / UI Designer ¦ Zhou Yaoyin - AI / Algorithm / Privacy Lead ¦ Jin Zihan - ERD / UAT / Backend Documentation

# Agenda

Review Sprint 5 progress

Review the revised high-fidelity prototype

Plan reports and video

Review AI/privacy and backend documents

Confirm deadlines

# Meeting Notes

The team reviewed outstanding work across the prototype, project documents, reports and video production.

Du Kun submitted the revised high-fidelity prototype. PM review focused on unclear interactions, inconsistent labels and screens that did not match Sprint 5 requirements.

Zhou Yaoyin's AI, recommendation and privacy document required clearer ranking inputs, consent boundaries, terminology and traceability.

Jin Zihan's backend specification and Shi Zhengqi's Sprint 5 document were cross-checked against UI flows, privacy decisions, ERD and UAT material.

The final week is for closing review comments and aligning existing deliverables. No new feature expansion was approved.

# Decisions

Review comments must be resolved in the source file or prototype.

Reports and video use the same frozen, approved evidence.

Current links, review status and contribution evidence remain updated in Notion.

# Action Items

| Action | Owner | Due date |
| --- | --- | --- |
| Finalise report/video outlines and review checklist | Li Hourui | 30 July 2026 |
| Finalise Sprint 5 cross-check | Shi Zhengqi | 29 July 2026 |
| Apply PM feedback to the prototype | Du Kun | 28 July 2026 |
| Revise AI/recommendation/privacy document | Zhou Yaoyin | 28 July 2026 |
| Resolve backend-specification comments | Jin Zihan | 29 July 2026 |

# Parking Lot / Follow-up Questions

Final recording date, length and editing hand-off

Cut-off time for prototype/document changes

Remaining terminology differences

Unresolved Sponsor questions for the final meeting

Record status: approved working minutes compiled from the project records. Unconfirmed Sponsor decisions are not presented as approved outcomes.