COMP3851A / COMP3851B

Computing and Information Sciences Work Integrated Learning

Meeting Minutes

*All minutes must be stored in Notion (or similar)	Date / Time: 21/05/2026 - 14:00

| MEETING NOTES • The Sponsor introduced the project context, expected deliverables, review process, and the need to keep contribution evidence and current links in Notion or a similar shared workspace. • The initial problem was framed as helping people share day-to-day status, discover relevant events, and connect with others who have similar interests without exposing unnecessary personal information. • The team identified students, newcomers, and community members seeking lightweight social connection as possible users. The final target-user wording remained subject to later Sponsor review. • Initial functional ideas included account access, user profiles, Check-in, friend activity, event discovery, recommendations, and an AI-supported assistant experience. • The team separated functional ideas from non-functional requirements covering privacy, consent, accessibility, usability, responsiveness, maintainability, and safe handling of personal data. • Li Hourui was assigned PM / Scrum coordination and integration work; Shi Zhengqi became DPM and documentation support; Du Kun took UI/HCI; Zhou Yaoyin took AI, algorithms, and privacy; Jin Zihan took ERD, UAT, and backend documentation. • Agile / Scrum was selected because the broad first idea needed short cycles of clarification, prototype review, Sponsor feedback, and cross-document correction. • The team agreed that early ideas must be recorded as proposed rather than approved until they are confirmed in a Sponsor meeting or a reviewed project document. • Each owner must maintain a current file, completion status, and evidence of work so later reports do not rely on untracked copies or unsupported contribution claims. • The first internal meeting will consolidate the workshop output, remove repetition, identify risks, and prepare focused Sponsor questions rather than presenting the initial idea as a frozen scope. | AGENDA (and priority) - Introduce the Sponsor, team members, roles, and communication approach (1) - Clarify the project problem, intended users, and expected value (1) - Discuss the initial account, profile, check-in, event, friend, and AI ideas (1) - Separate functional requirements from non-functional requirements (1) - Discuss privacy, consent, usability, maintainability, and safety expectations (1) - Confirm Agile / Scrum working method and evidence storage (2) - Assign first research, requirements, UI, AI/privacy, and data tasks (2) - Confirm the first internal consolidation meeting and open questions (2) | Attendees (and time of arrival) • Li Hourui - PM / Scrum Master / Review Lead (approx. 14:00) • Shi Zhengqi - DPM / Requirements and Documentation (approx. 14:00) • Du Kun - HCI / UI Designer (approx. 14:00) • Zhou Yaoyin - AI / Algorithm / Privacy Lead (approx. 14:00) • Jin Zihan - ERD / UAT / Backend Documentation (approx. 14:00) |
| --- | --- | --- |
|  | ACTION ITEMS (Owner and deadline) - Consolidate workshop notes and first proposal. (Li Hourui 29 May 2026) - Structure initial requirements and Sprint records. (Shi Zhengqi 29 May 2026) - Draft initial page structure and user flows. (Du Kun 3 June 2026) - Research AI boundaries and privacy needs. (Zhou Yaoyin 3 June 2026) - Identify core entities and login/data needs. (Jin Zihan 3 June 2026) - Update Notion with current links, completion status, review evidence, and contribution records. (All members 3 June 2026) |  |
| PARKING LOT • Confirm the final application name. • Confirm the final target-user wording. • Decide which early social functions are core or future work. • Confirm exact AI capability and allowed data sources. • Confirm event-registration responsibility. • Record Sponsor communication and review cadence in Notion. |  |  |

(Based on Rodrigo Caetano’s template) (https://rodrigocaetano.com/)