COMP3851A / COMP3851B

Computing and Information Sciences Work Integrated Learning

Meeting Minutes

*All minutes must be stored in Notion (or similar)	Date / Time: 29/05/2026 - 14:00

| MEETING NOTES • Li Hourui presented the consolidated workshop notes and first proposal draft. The team found repeated feature descriptions and several statements that sounded approved even though they were still assumptions. • Shi Zhengqi grouped the draft into account/profile, Check-in, Events, Friends, recommendations, AI Assistant, privacy, and supporting non-functional requirements. • Du Kun translated the main journey into early page sections for Login, Home, Check-in, Event Details, Friends, and Profile so unclear functional wording could be tested against a visible flow. • The team noted that the broad social concept could create scope risk if chat, groups, advanced moderation, booking, recommendations, and AI were all treated as full modules. • Zhou Yaoyin recorded that AI personalisation requires explicit consent, a defined list of permitted inputs, user control, and a clear statement of what the assistant must not infer. • Jin Zihan proposed User, Profile, CheckIn, Event, and relationship records as starting entities, while noting that event state and friendship rules still required Sponsor decisions. • The team prepared a question on whether event registration and payment occur inside the app or on an external website, because the answer affects UI, ERD, UAT, and scope. • A separate question was prepared on ordinary user-to-user chat and whether it is essential to the core problem or should be deferred. • File names and version labels must identify the owner and status. Notion links must point to the current version rather than multiple inconsistent drafts. • The 5 June Sponsor review will present the structured draft, list assumptions openly, and request decisions on scope, AI boundaries, privacy, and external dependencies. | AGENDA (and priority) - Review the integrated Sponsor-workshop notes and first proposal draft (1) - Remove duplicated, unclear, and overly broad requirements (1) - Group requirements into account, check-in, events, friends, and AI areas (1) - Review the first user journey and page-structure sketches (1) - Identify AI-consent and permitted-input questions (1) - Review the first User, Profile, Check-in, Event, and relationship entities (2) - Confirm document ownership, naming, and Notion evidence expectations (2) - Prepare exact questions for the 5 June Sponsor review (2) | Attendees (and time of arrival) • Li Hourui - PM / Scrum Master / Review Lead (approx. 14:00) • Shi Zhengqi - DPM / Requirements and Documentation (approx. 14:00) • Du Kun - HCI / UI Designer (approx. 14:00) • Zhou Yaoyin - AI / Algorithm / Privacy Lead (approx. 14:00) • Jin Zihan - ERD / UAT / Backend Documentation (approx. 14:00) |
| --- | --- | --- |
|  | ACTION ITEMS (Owner and deadline) - Finalise the review deck and Sponsor questions. (Li Hourui 4 June 2026) - Clean headings and remove duplicated requirements. (Shi Zhengqi 4 June 2026) - Prepare initial page-flow sketches. (Du Kun 4 June 2026) - Prepare AI/privacy boundary notes. (Zhou Yaoyin 4 June 2026) - Prepare entity and login questions. (Jin Zihan 4 June 2026) - Update Notion with current links, completion status, review evidence, and contribution records. (All members 4 June 2026) |  |
| PARKING LOT • Is ordinary user-to-user chat required? • Does event registration occur inside the app or externally? • Which profile and activity fields may AI read? • Which privacy options are required for Check-in? • Which recommendation factors are acceptable? • Confirm the first prototype-review date. |  |  |

(Based on Rodrigo Caetano’s template) (https://rodrigocaetano.com/)