COMP3851A / COMP3851B

Computing and Information Sciences Work Integrated Learning

Meeting Minutes

*All minutes must be stored in Notion (or similar)	Date / Time: 05/06/2026 - 11:30

| MEETING NOTES • Li Hourui presented the structured proposal and explained that the initial workshop produced a broad set of social, event, Check-in, and AI ideas that now required prioritisation. • The Sponsor asked the team to focus on functions that could be specified, prototyped, tested, and documented within the available project period. • Ordinary user-to-user chat was removed from the current scope because it was not necessary to demonstrate the main Check-in, event, friendship, and recommendation experience. • The AI Assistant remains a bounded supporting feature. It must not become an unlimited social, counselling, diagnostic, or mental-health inference system. • The project must explain how Check-in information can support friend activity, event discovery, recommendations, and permitted AI context instead of presenting unrelated modules. • The Sponsor requested clearer separation between confirmed requirements, future ideas, and excluded content so later diagrams and screens do not reintroduce removed features. • The relationship between Interested, Going, and actual event registration was not fully resolved. The team will prepare a concrete flow showing external registration and user-visible states. • Privacy options must be consistent across requirements, UI, ERD, UAT, and AI/privacy documentation. Private information must not appear in recommendations or visible activity without permission. • Technical-stack discussion remained provisional because the prototype and data baseline were not mature enough to support a final implementation claim. • The next reviewable baseline will include revised requirements, prototype flows, AI/privacy boundaries, ERD/UAT support, and an ownership register with current evidence links. | AGENDA (and priority) - Present the first structured proposal and current scope assumptions (1) - Review which social features can be completed during the project period (1) - Confirm the boundary of ordinary user-to-user chat (1) - Review how Check-in, Events, Friends, and the AI Assistant work together (1) - Discuss authorised AI inputs, consent, and safety boundaries (1) - Review external event registration and payment boundaries (2) - Discuss provisional implementation tools and documentation needs (2) - Confirm the next prototype, ERD, UAT, and requirements baselines (2) | Attendees (and time of arrival) • Li Hourui - PM / Scrum Master / Review Lead (approx. 11:30) • Shi Zhengqi - DPM / Requirements and Documentation (approx. 11:30) • Du Kun - HCI / UI Designer (approx. 11:30) • Zhou Yaoyin - AI / Algorithm / Privacy Lead (approx. 11:30) • Jin Zihan - ERD / UAT / Backend Documentation (approx. 11:30) |
| --- | --- | --- |
|  | ACTION ITEMS (Owner and deadline) - Update project scope and integrated requirements. (Li Hourui 12 June 2026) - Create the ownership and file-convention list. (Shi Zhengqi 12 June 2026) - Revise the prototype around confirmed modules. (Du Kun 18 June 2026) - Prepare AI/algorithm/privacy requirements. (Zhou Yaoyin 18 June 2026) - Prepare ERD/UAT/backend baseline. (Jin Zihan 18 June 2026) - Update Notion with current links, completion status, review evidence, and contribution records. (All members 18 June 2026) |  |
| PARKING LOT • Final Interested / Going / registration relationship. • Final Check-in privacy options. • Confirmed friend- and event-recommendation factors. • Whether weather is real, mocked, or deferred. • Final implementation stack after the baseline review. • How excluded features will be tracked in later documents. |  |  |

(Based on Rodrigo Caetano’s template) (https://rodrigocaetano.com/)