COMP3851A / COMP3851B

Computing and Information Sciences Work Integrated Learning

Meeting Minutes

*All minutes must be stored in Notion (or similar)	Date / Time: 12/06/2026 - 14:00

| MEETING NOTES • The team applied the 5 June Sponsor decision and removed ordinary chat from active requirements, page flows, diagrams, and planned UAT scenarios. • PM and DPM checked each module for duplicated ownership and agreed that one person is accountable for each deliverable while cross-file review remains shared. • Li Hourui owns the integrated plan, meeting records, class/use-case diagrams, Gantt chart, decision tracking, and overall review coordination. • Shi Zhengqi owns Sprint-document refinement, terminology alignment, and support for the final group-report structure. • Du Kun owns the prototype and HCI flow; Zhou Yaoyin owns AI, algorithm, and privacy material; Jin Zihan owns ERD, UAT, backend, and data-support documentation. • The team agreed one file-naming pattern and required every deliverable to label confirmed, proposed, deferred, and excluded content clearly. • The prototype baseline will show Login, Home, Check-in, Events, Friends, and Profile navigation but will be presented as work in progress rather than a final interface. • AI/privacy and ERD/UAT work must be checked against visible UI behaviour so technical documents do not describe fields or flows that users cannot see. • Notion must contain current links, status, owners, decisions, and evidence. Review comments should be closed in the source file instead of creating untracked corrected copies. • The 19 June meeting will use the prototype to confirm the central mechanism, event-state wording, excluded functions, and the next detailed corrections. | AGENDA (and priority) - Apply the Sponsor's 5 June scope-reduction decisions (1) - Remove ordinary chat from active requirements and UI work (1) - Confirm one accountable owner for every project deliverable (1) - Agree file names, version labels, and Notion evidence conventions (1) - Check overlaps between requirements, UI, AI/privacy, ERD, and UAT (1) - Prepare a reviewable prototype and technical baseline (2) - Label confirmed, proposed, deferred, and excluded content consistently (2) - Confirm the 19 June Sponsor-review structure and speaking responsibilities (2) | Attendees (and time of arrival) • Li Hourui - PM / Scrum Master / Review Lead (approx. 14:00) • Shi Zhengqi - DPM / Requirements and Documentation (approx. 14:00) • Du Kun - HCI / UI Designer (approx. 14:00) • Zhou Yaoyin - AI / Algorithm / Privacy Lead (approx. 14:00) • Jin Zihan - ERD / UAT / Backend Documentation (approx. 14:00) |
| --- | --- | --- |
|  | ACTION ITEMS (Owner and deadline) - Prepare integration checklist and diagram outline. (Li Hourui 18 June 2026) - Refine Sprint 2 documents. (Shi Zhengqi 18 June 2026) - Complete the reviewable prototype baseline. (Du Kun 18 June 2026) - Complete the AI/privacy baseline. (Zhou Yaoyin 18 June 2026) - Complete the ERD/UAT/backend baseline. (Jin Zihan 18 June 2026) - Update Notion with current links, completion status, review evidence, and contribution records. (All members 18 June 2026) |  |
| PARKING LOT • Confirm the Group-feature boundary. • Confirm event-state terminology. • Confirm whether Check-in is the central mechanism. • Check the first prototype against the ownership register. • Review cross-file terminology after the 19 June meeting. • Confirm UAT evidence format and storage. |  |  |

(Based on Rodrigo Caetano’s template) (https://rodrigocaetano.com/)