COMP3851A / COMP3851B

Computing and Information Sciences Work Integrated Learning

Meeting Minutes

*All minutes must be stored in Notion (or similar)	Date / Time: 19/06/2026 - 11:30

| MEETING NOTES • Du Kun demonstrated the unfinished prototype and walked through Login, Home, Check-in, Events, Friends, and Profile. The purpose was to test the function baseline, not seek approval for visual polish. • Li Hourui redrew parts of the Home and Login experience during the discussion; Shi Zhengqi recorded decisions and Jin Zihan raised data and account-support questions. • Li Hourui proposed Check-in as the system foundation because it can connect current status, friend activity, weather/location context, recommendations, and authorised AI personalisation. • The Sponsor agreed that Check-in could link the main modules, provided privacy and visibility are applied consistently and the system does not imply live tracking. • Interested means a user expresses interest in an event. Going means the user intends to attend; actual registration occurs on an external website rather than inside the app. • The app will not process event payment, guarantee third-party registration, or claim verification of a user's external booking. • Event Details may show social information only when visibility permits it. Aggregate counts can be shown without exposing identities that the viewer is not allowed to access. • Group functions, ordinary user chat, and administrator content-review functions were confirmed as outside the current user-facing scope. • The prototype, requirements, ERD, UAT, and AI/privacy documents must use the same event-state and visibility wording after this meeting. • The team assigned corrections for Home/Login/Event/Check-in screens, Check-in-linked AI inputs, and ERD support for account, event, and visibility states before the next review. | AGENDA (and priority) - Demonstrate the initial prototype and main page flow (1) - Review Home, Login, Check-in, Events, and Friends interactions (1) - Confirm whether Check-in can be the system foundation (1) - Clarify Interested, Going, and external event registration (1) - Review friend activity and event-participant visibility (1) - Confirm the boundary of Group, ordinary chat, and administrator review (1) - Check data and login support for the proposed UI (2) - Assign prototype, scope, AI/privacy, and ERD corrections (2) | Attendees (and time of arrival) • Li Hourui - PM / Scrum Master / Review Lead (approx. 11:30) • Shi Zhengqi - DPM / Requirements and Documentation (approx. 11:30) • Du Kun - HCI / UI Designer (approx. 11:30) • Zhou Yaoyin - AI / Algorithm / Privacy Lead (approx. 11:30) • Jin Zihan - ERD / UAT / Backend Documentation (approx. 11:30) |
| --- | --- | --- |
|  | ACTION ITEMS (Owner and deadline) - Update scope register and main diagrams. (Li Hourui 26 June 2026) - Update Sprint terminology. (Shi Zhengqi 26 June 2026) - Revise Home/Login/Event/Check-in screens. (Du Kun 2 July 2026) - Align AI inputs with Check-in and privacy. (Zhou Yaoyin 2 July 2026) - Align ERD with login, Check-in and event states. (Jin Zihan 2 July 2026) - Update Notion with current links, completion status, review evidence, and contribution records. (All members 2 July 2026) |  |
| PARKING LOT • Final friend-recommendation factors. • Public event counts and participant visibility. • Weather data source and fallback. • Whether Going requires a confirmation after external registration. • Precise versus approximate location wording. • Remove any remaining Group/admin/chat references. |  |  |

(Based on Rodrigo Caetano’s template) (https://rodrigocaetano.com/)