COMP3851A / COMP3851B

Computing and Information Sciences Work Integrated Learning

Meeting Minutes

*All minutes must be stored in Notion (or similar)	Date / Time: 26/06/2026 - 14:00

| MEETING NOTES • PM and DPM reviewed the submitted Sprint work and found remnants of Group and administrator functions in files that should have followed the 19 June scope decision. • The team separated accidental scope drift, which can be corrected internally, from unresolved questions that require a clear Sponsor decision. • Interested, Going, Booked externally, and External Registration were used inconsistently across the prototype, requirements, ERD, and UAT material. • Jin Zihan was asked to model event participation so Interested and Going can be represented without implying that the application completes or verifies external registration. • Check-in support for note, mood, activity, approximate location, weather, and visibility required consistent field names and matching UI evidence. • Zhou Yaoyin's AI material was checked for unsupported inference, hidden data access, and claims that exceeded the agreed bounded assistant/recommendation scope. • Friend recommendations must filter unavailable or non-consenting users before any ranking factors are applied. The final factors still require refinement. • Unfinished tasks may move into the following Sprint, but owners must record the reason, new deadline, and effect on the next Sponsor review. • Li Hourui updated the issue list and priorities; Shi Zhengqi converted conflicts into exact Sponsor questions; each technical owner received a correction list. • The 3 July meeting will use specific UI and document examples to confirm Home priorities, friend filters, event visibility, AI context, and weather support. | AGENDA (and priority) - Review submitted Sprint 3 requirements, UI, AI/privacy, ERD, and UAT work (1) - Identify excluded-scope remnants and inconsistent feature names (1) - Align Interested, Going, and external-registration terminology (1) - Check Check-in context, event states, and visibility in the ERD (1) - Review AI material for unsupported personal-data use or inference (1) - Separate internal corrections from questions requiring Sponsor confirmation (2) - Review unfinished tasks, roll-over rules, priorities, and risks (2) - Prepare exact examples and proposed resolutions for 3 July (2) | Attendees (and time of arrival) • Li Hourui - PM / Scrum Master / Review Lead (approx. 14:00) • Shi Zhengqi - DPM / Requirements and Documentation (approx. 14:00) • Du Kun - HCI / UI Designer (approx. 14:00) • Zhou Yaoyin - AI / Algorithm / Privacy Lead (approx. 14:00) • Jin Zihan - ERD / UAT / Backend Documentation (approx. 14:00) |
| --- | --- | --- |
|  | ACTION ITEMS (Owner and deadline) - Issue the scope/conflict review list. (Li Hourui 27 June 2026) - Update Sprint records and Sponsor questions. (Shi Zhengqi 1 July 2026) - Correct UI terminology and missing flows. (Du Kun 2 July 2026) - Restrict AI inputs and claims. (Zhou Yaoyin 2 July 2026) - Correct ERD/event/check-in relationships. (Jin Zihan 2 July 2026) - Update Notion with current links, completion status, review evidence, and contribution records. (All members 2 July 2026) |  |
| PARKING LOT • People You May Know factors. • Friend Page filters. • Interested / Going counts and identity visibility. • How AI reads permitted user context. • Whether weather is stored or display-only. • Final Home information priority. • Remaining scope remnants requiring Sponsor confirmation. |  |  |

(Based on Rodrigo Caetano’s template) (https://rodrigocaetano.com/)