COMP3851A / COMP3851B

Computing and Information Sciences Work Integrated Learning

Meeting Minutes

*All minutes must be stored in Notion (or similar)	Date / Time: 11/07/2026 - 14:00

| MEETING NOTES • The team reviewed the sponsor-meeting whiteboard notes and confirmed that Group is removed from the current scope. Sprint 3 focuses on friend discovery, public profile, friend request consent, event social visibility, AI-supported recommendations, privacy control, and supporting check-in/event experience updates. • The Sprint 3 high-priority functions are Home Page, Check-in, Events, and Friends Visibility. Map / Timeline, Calendar, Heatmap, AI Assistant Entry, AI Safety Boundary, and AI Check-in Support are medium priority. Weather is low priority and should remain a supporting mock/fallback feature. • The Home Page should include a People You May Want to Know module. Each card should show avatar, name, recommendation reason, Detail, and Add Friend. Recommended people should be generated from same interests, approximate region, and shared event interest. • The basic Add Friend workflow is included in Sprint 3: Discover recommended person -> view Public Profile -> send friend request -> receive Accept / Decline decision -> become friends only after consent. Full friend search, advanced rejection/blocking, and group visibility are future considerations. • Friend Page filters should support check-in status, emotion/mood, has interested event, and Going / Booked externally event state. Friends Activity and Friend Page content must display only information permitted by each user’s visibility and privacy settings. • Event Details should show interest and attendance-related social signals without overexposing users. Friends who are visible can be shown separately, while other interested users remain aggregate/anonymous unless visibility permits detail access. • All agreed changes must be reflected consistently in the prototype, User Stories, Use Cases, FR/NFR, acceptance criteria, UAT scenarios, ERD, and Notion records. • AI Assistant context design remains based on user prompt + soul.md / soul.json + me.md / me.json + permitted context. The user profile summary must contain only consent-based, feature-relevant data that users can view, edit, or delete. • AI Check-in Support must explicitly state that it can only use data allowed by user consent and privacy settings. AI safety boundaries must include no mental-health inference and no leakage of private profile or private check-in data. • Weather information may appear in the Home Page and Check-in flow as mock weather information. Missing weather data must not block Home Page, Check-in, Event, Friend, or AI-related core functions. • The PM reviewed the current deliverable status. Completed and pending work will continue to be checked in Notion, with a Monday deadline for revised submissions and PM consistency review. | AGENDA (and priority) - Review Sprint 3 scope and confirm requirement updates (1) - Discuss Home Page, Check-in, Events, Friends Visibility, and feature priorities (1) - Align Event Suggestions recommendation order across Home Page User Story and Stage 3 / Stage 4 (1) - Discuss friend recommendation, Add Friend consent workflow, and Friend Page filters (1) - Review Event Detail social visibility and aggregate interest-count presentation (1) - Review AI Assistant context design, AI Check-in Support, and AI safety boundary (2) - Review HCI, Task Output, UAT, ERD, PM audit status, and Notion evidence (2) - Confirm action items, Monday deadline, and follow-up parking-lot items (2) | Attendees (and time of arrival) • Li Hourui - PM / Scrum Master / Review Lead (approx. 14:00) • Shi Zhengqi - System Analyst / Technical Writer (approx. 14:00) • Du Kun - HCI / UI Designer (approx. 14:00) • Zhou Yaoyin - AI / Recommendation Design / Task Output (approx. 14:00) • Jin Zihan - UAT / ERD (approx. 14:00) |
| --- | --- | --- |
|  | ACTION ITEMS (Owner and deadline) - Final PM review, cross-role consistency check, and Notion completion-status tracking. (Li Hourui 13/07 Monday) - Finalise requirements documentation updates. (Shi Zhengqi 13/07 Monday) - Submit revised HCI / prototype screens. (Du Kun 13/07 Monday) - Submit AI / Task Output package. (Zhou Yaoyin 13/07 Monday) - Submit UAT scenarios and ERD. (Jin Zihan 13/07 Monday) - Update Notion with deliverable links, completion status, and evidence. (All members 13/07 Monday) |  |
| PARKING LOT • Review Du Kun’s revised HCI / prototype after submission. • Review Zhou Yaoyin’s AI / Task Output package after submission. • Review Jin Zihan’s UAT and ERD after submission. • Confirm final wording and UI distinction between Going and Booked externally. • Decide whether Weather remains mock-only or requires a clearer future real-data integration note. • Confirm the next sponsor/team review time in Notion. • Plan full friend search, advanced rejection/blocking, and expanded friend-request workflows for a future sprint. • Selected-friend visibility remains outside the current sprint, and group-related features remain removed from the current scope unless later approved. • Continue using aggregate-only counts for users whose identities are not visible under privacy settings. • Evaluate long-term AI profile retention, multi-device synchronisation, consent audit trail, and AI-context deletion in a future phase. |  |  |

(Based on Rodrigo Caetano’s template) (https://rodrigocaetano.com/)