COMP3851A / COMP3851B

Computing and Information Sciences Work Integrated Learning

Meeting Minutes

*All minutes must be stored in Notion (or similar)	Date / Time: 31/07/2026 - 11:30

| MEETING NOTES • The Sponsor asked each member to present a concise account of personal contribution supported by current files, review evidence, Notion links, or other traceable project records. • Li Hourui presented project coordination, integration, meeting records, class/use-case diagrams, Gantt planning, final-review coordination, and contribution-evidence consolidation. • Shi Zhengqi presented Sprint-document refinement, requirement and terminology alignment, report-structure support, and the final rubric cross-check for written sections. • Du Kun presented the HCI process and high-fidelity prototype; Zhou Yaoyin presented AI personas, recommendation rules, algorithms, privacy, and consent; Jin Zihan presented ERD, UAT, backend, and data-support work. • The team reviewed each person's final-report section against the rubric, checking whether claims were specific, supported by evidence, connected to project outcomes, and consistent with the shared report. • The high-fidelity walkthrough found an intermittent defect on the Profile page: in some cases the user could not save or change personal interest tags. • A second defect affected some Event records, which displayed incorrect event information or an incorrect state during the final walkthrough. • The remaining reviewed prototype areas and the other members' report sections passed this review, subject only to small wording, reference, and evidence-link corrections. • The team agreed that no new feature work would be added. Du Kun will correct the two visible defects and Jin Zihan will retest the affected scenarios before recording begins. • All owners must close the rubric comments, preserve correction evidence, and use the corrected prototype as the only baseline for the 1 August recording and final submission package. | AGENDA (and priority) - Present each member's contribution and supporting evidence to the Sponsor (1) - Cross-check every final-report section against the assessment rubric (1) - Confirm that contribution statements match the submitted project evidence (1) - Complete the final high-fidelity prototype walkthrough (1) - Review the intermittent Profile interest-tag editing defect (1) - Review the incorrect information shown for some Event records (1) - Confirm pass status for all other reviewed prototype and report areas (2) - Assign corrections, retesting, recording readiness, and final freeze deadlines (2) | Attendees (and time of arrival) • Li Hourui - PM / Scrum Master / Review Lead (approx. 11:30) • Shi Zhengqi - DPM / Requirements and Documentation (approx. 11:30) • Du Kun - HCI / UI Designer (approx. 11:30) • Zhou Yaoyin - AI / Algorithm / Privacy Lead (approx. 11:30) • Jin Zihan - ERD / UAT / Backend Documentation (approx. 11:30) |
| --- | --- | --- |
|  | ACTION ITEMS (Owner and deadline) - Integrate the contribution evidence and final rubric checklist. (Li Hourui 1 August 2026) - Complete the report-section rubric cross-check. (Shi Zhengqi 1 August 2026) - Correct profile-interest editing and incorrect event display. (Du Kun 1 August 2026) - Verify final AI/privacy claims and contribution evidence. (Zhou Yaoyin 1 August 2026) - Retest both fixes and record final UAT evidence. (Jin Zihan 1 August 2026) - Update Notion with current links, completion status, review evidence, and contribution records. (All members 1 August 2026) |  |
| PARKING LOT • Capture evidence that Profile interest tags can be changed and saved. • Record the Event cases affected by incorrect information or state. • Close all remaining final-report rubric comments. • Confirm contribution evidence links and file access. • Use the corrected prototype for all recording footage. • Confirm the final file-freeze and recording start time. |  |  |

(Based on Rodrigo Caetano’s template) (https://rodrigocaetano.com/)