COMP3851A / COMP3851B

Computing and Information Sciences Work Integrated Learning

Meeting Minutes

*All minutes must be stored in Notion (or similar)	Date / Time: 01/08/2026 - 10:00

| MEETING NOTES • The internal meeting began at 10:00 with a final readiness check covering the prototype build, report files, individual contribution evidence, recording plan, and submission checklist. • Du Kun demonstrated that Profile interest tags could now be changed and saved in the affected flow, and that the previously incorrect Event records displayed the intended information. • Jin Zihan repeated the selected UAT cases for both corrections and recorded the result so the video and report would not rely on an unverified last-minute change. • The team agreed that the one-minute product introduction would explain the user problem, introduce Nexus Five, and state the value of Check-in, event discovery, friend activity, and bounded personalisation in plain language. • Li Hourui coordinated the demonstration order and timing; each owner prepared the exact screen, narration, or evidence needed for the part related to personal contribution. • The final demonstration video was recorded from the frozen prototype. The narration described only functions that were visible and working and did not make unsupported implementation or privacy claims. • Zhou Yaoyin checked the AI, recommendation, consent, and privacy wording used in the introduction and demonstration against the final documentation. • Shi Zhengqi completed a last report/rubric pass while the team checked headings, references, contribution statements, evidence links, filenames, and consistency with the recorded product story. • The team reviewed video playback, audio clarity, screen visibility, duration, and file integrity, then prepared a backup copy and verified that shared links were accessible. • The corrected prototype, final report, contribution evidence, video, UAT evidence, and submission checklist were frozen as the final package, with only blocking packaging errors permitted after this meeting. | AGENDA (and priority) - Verify the two final prototype corrections and recorded UAT evidence (1) - Confirm the frozen prototype and approved demonstration sequence (1) - Record a one-minute introduction to the product and user problem (1) - Record the final demonstration video using approved working flows (1) - Check narration against the final scope, privacy, and technical wording (1) - Review audio, screen visibility, timing, file quality, and playback (1) - Complete the report, contribution, rubric, and submission checklist (2) - Freeze, back up, and prepare the final package for submission (2) | Attendees (and time of arrival) • Li Hourui - PM / Scrum Master / Review Lead (approx. 10:00) • Shi Zhengqi - DPM / Requirements and Documentation (approx. 10:00) • Du Kun - HCI / UI Designer (approx. 10:00) • Zhou Yaoyin - AI / Algorithm / Privacy Lead (approx. 10:00) • Jin Zihan - ERD / UAT / Backend Documentation (approx. 10:00) |
| --- | --- | --- |
|  | ACTION ITEMS (Owner and deadline) - Complete the final package and submission checklist. (Li Hourui 2 August 2026) - Verify the final report and rubric coverage. (Shi Zhengqi 2 August 2026) - Provide the frozen prototype and recording assets. (Du Kun 1 August 2026) - Verify the AI/privacy wording used in the video. (Zhou Yaoyin 1 August 2026) - Archive final UAT evidence and verify package contents. (Jin Zihan 2 August 2026) - Update Notion with current links, completion status, review evidence, and contribution records. (All members 2 August 2026) |  |
| PARKING LOT • Complete final video export and playback verification. • Confirm submission-link permissions in a clean view. • Keep a backup of the frozen report, video, prototype, and evidence. • Record the final submission receipt and timestamp. • Archive the final UAT evidence with the package. • Confirm post-submission archive ownership and access. |  |  |

(Based on Rodrigo Caetano’s template) (https://rodrigocaetano.com/)