Sprint 4 Acceptance Criteria

Sprint 4.5 prototype review - 23 Jul. Source: Sprint 4 and Sprint 4.5 PDFs plus the confirmed UAT refinement summary. Result total: 7 Passed, 3 Failed.

| AC ID | Requirement | Given | When | Then / Pass Evidence | Priority | Test Result |
| --- | --- | --- | --- | --- | --- | --- |
| S4-AC01 | Consent entry offers Accept and Reject | The first privacy/consent entry is displayed. | The user reviews the available actions. | Accept and Reject are both available and either action allows application entry. | High | Passed |
| S4-AC02 | Consent wording names all data categories | The consent explanation is visible. | The user reads the data-use wording. | The wording explicitly includes Weather, Activity and Approximate Location. | High | Failed |
| S4-AC03 | Saved privacy state controls Check-in | A privacy state is saved in Settings. | The user creates a later Check-in. | The Check-in automatically applies the saved state without a separate per-Check-in selector. | High | Passed |
| S4-AC04 | Settings supports three visibility states | Settings is open. | The user reviews privacy choices. | Public, Friends-only and Private are available; Private is the default entry state. | High | Passed |
| S4-AC05 | Approved Footprint label | The historical activity navigation is visible. | The user reviews its title and entry label. | The approved label Footprint is used; Check-in Timeline is not displayed. | High | Failed |
| S4-AC06 | Footprint sample stays within one day | A sample Footprint route is shown. | The user reviews its timestamps and route. | Every point in the sample route belongs to the current selected day. | High | Failed |
| S4-AC07 | Approximate Check-in location only | Location permission is available. | A Check-in with location is saved. | Only approximate location is used; precise, live, continuous and background tracking are excluded. | High | Passed |
| S4-AC08 | Weather retained with Check-in | A Check-in contains weather context. | The saved record is reopened. | Weather remains associated with the Check-in and follows the same access boundary. | Medium | Passed |
| S4-AC09 | Friends Activity placement and filtering | The Home page has permitted friend activity. | The page is opened. | Friends Activity appears after Check-in and shows visibility-filtered content only. | High | Passed |
| S4-AC10 | Home Top 2 and See All consistency | At least three recommendations exist. | Home and See All are compared. | Home shows Top 2 and See All preserves the same candidate set and order. | Medium | Passed |