Sprint 4 UAT Test Scenarios

Sprint 4.5 prototype review - 23 Jul. Source: Sprint 4 and Sprint 4.5 PDFs plus the confirmed UAT refinement summary. Result total: 7 Passed, 3 Failed.

| UAT ID | AC ID | Scenario | Precondition | Test Data / Steps | Expected Result | Actual Result | Test Result |
| --- | --- | --- | --- | --- | --- | --- | --- |
| S4-UAT01 | S4-AC01 | Open consent entry and review actions | The prototype starts at the consent entry. | Open the entry screen and inspect the available controls. | Accept and Reject are both visible and allow continued application access. | Both Accept and Reject actions were present and each continued into the prototype. | Passed |
| S4-UAT02 | S4-AC02 | Check consent data-use wording | The consent explanation is visible. | Read the complete consent wording and compare it with the approved categories. | Weather, Activity and Approximate Location are all named explicitly. | The wording did not include all three required categories: Weather, Activity and Approximate Location. | Failed |
| S4-UAT03 | S4-AC03 | Apply saved privacy to later Check-in | A visibility state has been saved in Settings. | Create a new Check-in and inspect the applied state. | The saved state is applied automatically without a separate Check-in privacy selector. | The later Check-in followed the saved Settings state and no duplicate privacy selector appeared. | Passed |
| S4-UAT04 | S4-AC04 | Review Settings visibility choices | Settings is available. | Open Privacy Settings and inspect all choices. | Public, Friends-only and Private are available with Private as the default. | All three approved states were displayed and the default entry state remained Private. | Passed |
| S4-UAT05 | S4-AC05 | Verify Footprint terminology | The historical activity screen and its navigation entry are visible. | Inspect the title, labels and navigation wording. | Every occurrence uses Footprint and no Check-in Timeline label remains. | At least one screen still used the old Check-in Timeline label instead of Footprint. | Failed |
| S4-UAT06 | S4-AC06 | Review sample Footprint date boundary | A sample Footprint with multiple route points is available. | Compare every route point timestamp with the selected day. | All sample points stay within the current selected day. | The sample Footprint included a route point outside the current day boundary. | Failed |
| S4-UAT07 | S4-AC07 | Confirm approximate location boundary | Check-in location is available. | Save and view a location-enabled Check-in. | Only approximate location appears; no precise or live tracking is shown. | The prototype used approximate location wording and showed no precise, continuous or background tracking. | Passed |
| S4-UAT08 | S4-AC08 | Retrieve weather with Check-in | A Check-in with weather context exists. | Save the record and reopen it. | Weather remains linked and follows the same visibility boundary. | General weather remained associated with the saved Check-in without changing its privacy boundary. | Passed |
| S4-UAT09 | S4-AC09 | Review Friends Activity placement | Home contains Check-in and permitted friend activity. | Open Home and inspect order and visible data. | Friends Activity appears after Check-in and exposes permitted content only. | Friends Activity followed Check-in and displayed only visibility-filtered activity summaries. | Passed |
| S4-UAT10 | S4-AC10 | Compare Home Top 2 with See All | At least three valid recommendations exist. | Record Home Top 2; open See All and compare. | The first two items and ordering remain consistent. | Home Top 2 matched the first two entries of the corresponding full result list. | Passed |